| Section | Description |
| --- | --- |
| Purpose | Deliver a V6 capability that enables one login account to access more than one customer organisation within one of our multi-tenant environments, specifically Global or KSA, by introducing a post-login organisation chooser and org-context switching. |
| Personas | Executives; Board & Committee Members; Operational Staff |
| Use Cases | Board & Committee; Executive Office |
| Why this matters | Today, multi-org users (e.g., board members, advisors, execs) face friction/workarounds when they need access to more than one organisation on multi-tenant. This initiative makes multi-org access a first-class experience while preserving security boundaries and per-org policies. Furthermore, this is a major friction point for our current POCs and Demo sites. |
| Primary outcome | A user signs in once, sees a Choose Organisation step (when they belong to 2+ orgs), selects an organisation, completes any org-specific security (e.g., MFA/SSO), and lands in the correct org workspace. From within an org, the user can Switch organisation to return to the chooser and select another org. |
| In scope | - Applies to our Cloud multi-tenant environments: Global and KSA - Central login account (single identity) per environment. - Post-login organisation chooser when user is member of 2+ orgs (e.g., Customer A and Customer D) - Org-specific step-up auth where required (MFA / SSO redirect / other security settings at the customer org level) - Switch organisation to return to chooser without logging out - iPad-friendly UX for the chooser flow (and graceful handling of connectivity constraints) |
| Out of scope | - Dedicated/private environments with separate URLs/databases provisioned outside the app - Building a full provisioning portal for dedicated environments - Broader cross-environment identity federation outside of a specific multi-tenant environment (i.e., one environment is Global, another is KSA and there will not be federation between those environments, only within the environment. Means no storage of KSA data outside KSA etc.) |
| Definition of “done” for Strategic Product Pillars |  |
| AI-Native | Not required for MVP; ensure the flow is compatible with future AI-driven onboarding/help (e.g., guided prompts, contextual support) without blocking delivery. |
| UX & Design | - Critical. - Clear, low-friction journey: Login → Authenticate → Choose Organisation → (MFA/SSO if required) → Org workspace, plus Switch organisation → Choose Organisation loop. - Org cards clearly communicate security requirements (badges). |
| Quality and Reliability | Correct and consistent routing into the selected org context; resilient handling of failures (org list retrieval errors, MFA/SSO failures) with clear recovery (retry, back to chooser, sign out). |
| Security and Compliance | No leakage of org membership before authentication; enforce strict org isolation and per-org policies; apply step-up auth (MFA/SSO) after org selection; auditability of org selection and switching events (where required). |
| Localisation | Ready for Global + KSA: copy and UI patterns prepared for localisation; supports KSA rollout needs (language/format readiness as required). |
| Competition | Aligns with common enterprise SaaS patterns (workspace/org switcher after login), reducing friction and meeting user expectations for multi-org access. |
| Key GTM Positioning | “One login, multiple organisations” on our Cloud environments (global and KSA multi-tenant) with secure org separation and support for org-specific security (MFA/SSO), ideal for board members, exec office, and shared admins. |
| Success signals | - Multi-org users can access multiple organisations on one of our Cloud environment with a single identity per environment (no workarounds) - Reduced CS/support escalations tied to multi-org access - Increased adoption among exec/board personas who operate across orgs - Clear stakeholder alignment after prototype walkthrough (shared understanding of security + UX) |
| Dependencies / risks | - Requires strong Product/Design/Eng alignment on the end-to-end journey and edge cases - Complexity with mixed org security requirements (MFA vs SSO vs none) - iPad and connectivity constraints may require additional UX handling/testing - Potential data/permission leakage risk if org-context boundaries are not enforced rigorously |